Accident Angels --- Platform Overview

Scholar Transport Compliance & Operations Platform

# 1. What this is

Accident Angels is a single codebase serving three connected apps that digitise scholar-transport operations for the Alliance transport association (40 members): driver compliance, parent booking and visibility, daily trip running, dormant payments, safety reporting, waiting-time billing, and driver ratings.

It was built after a January 2026 fatal scholar-transport accident led Gauteng to mandate electronic compliance for operators. The platform was pitched to the association and a pilot was agreed.

| App | Who uses it | What they do |
| --- | --- | --- |
| Angels Driver | Drivers | Manage compliance docs, run daily trips, see the route map, record waiting time, view ratings received |
| Angels Parent | Parents | Choose and rate a driver, track trips, view charges, report safety concerns |
| Admin Portal | Association admin | Verify compliance, review safety reports, manage settings --- never sees payment amounts |

# 2. How the app works

This section walks through the platform the way a real user meets it.

## 2.1 The driver's journey

- Sign in. The driver opens the Driver app, enters their mobile number, and receives a 6-digit one-time code by SMS (shown on screen in dev). After entering it they get a 30-day session.

- Onboard & comply. A new driver completes onboarding and uploads six mandatory documents: Professional Driving Permit, Police Clearance, Passenger Insurance, Roadworthy Certificate, Vehicle Photos, and Driver's Licence. Each is reviewed by the association admin. A driver only becomes ACTIVE once all six are approved.

- See the day's trips. Each morning and afternoon the system auto-generates a trip from the children assigned to that driver and their schedules, then optimises the stop order. The driver sees a Morning and an Afternoon run.

- Run a trip. Tapping "Start" opens a live map (Leaflet + OpenStreetMap) with GPS, turn-by-turn routing (OSRM), and the ordered stops. Each stop's marker is colour-coded: a green ring means the family is paid up, a red ring means they are overdue --- so the driver can see at a glance who owes.

- Pick up a child (with waiting time). At a stop the driver taps Arrived. The parent is instantly notified, and a 3-minute free grace timer starts on screen. If the child is collected within 3 minutes there is no charge. After 3 minutes, R5 per minute accrues (shown live), and the driver then taps Confirm pickup to complete the stop. The charge is written to a ledger for the parent's next invoice.

- See ratings. The driver has a "My Ratings" page showing their average score and each parent comment. They may hide a comment's text (for example a one-off complaint) --- but they can never change the numeric score.

## 2.2 The parent's journey

- Sign in the same way (number + one-time code).

- Add a child with home and school addresses (geocoded to coordinates).

- Choose a driver. Instead of a flat list, the parent sees a recommended shortlist: nearby drivers who are fully compliant and have capacity, ranked by a blend of proximity and rating. Each card shows the driver's star rating and rough distance.

- Track and stay informed. The parent sees today's trips, gets a notification when their driver arrives, and is told (without other families' details) if their child was not collected.

- Rate the driver. After being assigned a driver the parent can leave a star rating (1--5) and an optional comment, which aggregates into the driver's public score. They also see other parents' (non-hidden) reviews.

- See charges. If waiting-time billing is live, the parent sees any accrued waiting charges and a "pending on next invoice" callout.

- Report a concern. From the driver's profile the parent can file a safety report. It goes only to the admin; the driver is told a report exists but never sees its content.

## 2.3 The admin's journey

- Sign in to the Admin portal.

- Verify compliance. Review each driver's uploaded documents, approve or reject, and rely on automatic expiry alerts (sent to drivers 30, 14, 7 and 1 day before a document expires).

- Handle safety reports. Read parent-filed reports and move them through Open / Under review / Resolved / Dismissed with notes.

- Manage settings, including the master PAYMENTS_LIVE switch that keeps all billing dormant until the association is ready. The admin deliberately never sees payment amounts or bank details.

# 3. Key flows (step by step)

Authentication. Phone -> send-otp (code hashed and stored, 5-min expiry) -> code shown/SMSed -> verify-otp checks it once and issues a signed JWT session cookie. Codes are single-use; the client guarantees it submits a code exactly once so a valid code is never accidentally replayed.

Daily trip lifecycle. A scheduled job (or first driver visit) generates Trip + TripStop rows from each child's schedule, geocodes and orders the stops, then the driver moves each stop PENDING -> COMPLETED/MISSED. When the last stop is done the trip auto-completes.

Waiting-time charge. Arrived stamps arrivedAt. On Confirm pickup the server computes ceil((elapsed - 180s) / 60) x R5, writes a WaitingCharge ledger row (marked live only when PAYMENTS_LIVE is true), and notifies the parent. Timestamps are normalised to UTC so the maths is correct on any host.

Rating + recommendation. A parent rating upserts one row per parent-and-driver pair and recomputes the driver's stored average. The recommendation endpoint filters to eligible drivers (active, all six documents approved, seats available) and ranks them by 0.6 x proximity + 0.4 x rating, where proximity is measured from the centre of that driver's current pickups to the child's home.

Payments gate. All billing code checks PAYMENTS_LIVE (a database setting, not an environment variable). It is currently off: charges are recorded but nothing is taken until the association switches it on.

# 4. Architecture

Three apps, one deployment. A lightweight proxy rewrites the request path based on the subdomain:

driver.accidentangels.co.za  ->  /driver-app/* parent.accidentangels.co.za  ->  /parent-app/* admin.accidentangels.co.za   ->  /admin/*

(Custom domains still need DNS pointed at Vercel; the platform is live now at accident-angels.vercel.app using the /driver-app, /parent-app and /admin paths.)

Request flow. Browser -> proxy (host to path) -> page or API route -> session check and role guard -> Supabase (PostgreSQL) via a service-role client.

Security & privacy. Access is enforced in the API layer. Admins never see payment amounts or bank details; parents see only their own child; drivers see only their own data and their parents' paid/overdue status. Row-level security policies protect the database against any direct, non-server access.

# 5. Technology

| Layer | Choice |
| --- | --- |
| Framework | Next.js 16 (App Router) + React 19 |
| Language | TypeScript |
| Styling | Tailwind CSS v4 + shadcn/ui |
| Database | Supabase (PostgreSQL) |
| Auth | One-time SMS code + signed JWT session |
| Maps | Leaflet + OpenStreetMap + OSRM routing |
| SMS | Africa's Talking (sandbox for now) |
| Payments | Paystack / DebiCheck / Capitec VRP (built, dormant) |
| Email | Resend |
| Hosting | Vercel |
| Tests | Vitest (unit) + Playwright (browser) |

# 6. Data model (15 tables)

User, OtpToken, Driver, Parent, Child, Association, ComplianceDocument, Contract, Transaction, Payout, PlatformConfig, Trip, TripStop, Notification, Report, WaitingCharge, DriverRating.

The three newest tables --- WaitingCharge (waiting-time ledger), DriverRating (parent ratings) --- plus rating columns on Driver and arrival/charge columns on TripStop were added for Phases 3--5.

# 7. What has been built

Foundation (Phases 1--2) --- Done

- OTP auth and three-app routing

- Compliance: six mandatory docs, upload, admin review, expiry alerts

- Children and scheduling, trip generation and route optimisation

- Live trip navigation with GPS and routing

- Privacy controls; driver-switch lock when a parent owes money

- In-app notification bells (driver and parent) and SMS stubs

- Parent safety reporting to the admin

- Payment infrastructure (built but dormant)

Phase 3 --- Waiting Time Charges --- Done

- Manual Arrived button (two-stage Arrived then Confirm pickup)

- 3-minute free grace, then R5/minute (rounded up per minute)

- Accrual to a billing ledger, gated by PAYMENTS_LIVE

- Parent arrival notification; missed-stop notification and reroute

- Live timer and running cost on the driver's screen

- Parent charges page and dashboard callout

Phase 4 --- Route Map paid/unpaid --- Done

- Green (paid) / red (overdue) markers on the driver's route map

- Paying vs overdue summary chips

- Strictly driver-only --- payment status removed from parent and admin views

Phase 5 --- Ratings + Recommendation --- Done

- Parents rate their driver out of five with an optional comment

- Driver can hide a comment's text but never the score

- Anonymised public reviews on the driver's profile

- Recommendation engine ranking eligible drivers by proximity and rating

- Driver "My Ratings" page

Quality. 34 unit tests passing; clean production build (93 routes); full end-to-end run; deployed and smoke-tested live. The login bug ("a correct code was rejected") was traced to a double-submission of the single-use code, fixed on the client, and verified in production across repeated automated runs.

# 8. What is remaining

Deferred features (not in the confirmed pilot scope yet)

| Item | Notes |
| --- | --- |
| Admin route-overlap view | Zone overlaps for collective fuel/insurance bargaining |
| Driver of the Month | Admin nomination, badge, testimonials |
| Per-child levy (Phase 6) | R1--10 per child per month to the association; needs split payments |
| Dress-code monitoring | Requested at pitch; not started |

Operational steps before pilot go-live

| Item | Status |
| --- | --- |
| Africa's Talking SMS credentials | Pending (code shown on screen for now) |
| Paystack live keys | Pending (needed before PAYMENTS_LIVE is turned on) |
| Resend email key | Pending |
| Custom subdomains (driver./parent./admin.) | Pending DNS at Vercel |
| Trevor's "day in the life" shadowing | Pending (informs GPS-based waiting detection) |
| 3--5 pilot driver accounts + association admin | Pending |

Known follow-ups

- GPS waiting detection: v1 uses a manual Arrived button; automatic stationary-vehicle detection is planned after the shadowing day.

# 9. Running and deploying

npm run dev          # localhost:3000 (driver app by default) npm run dev:parent   # parent app npm run dev:admin    # admin portal npm run test         # unit tests npm run build        # production build vercel --prod --yes  # deploy

Database migrations are applied by pasting the relevant scripts/*.sql file into the Supabase SQL Editor (latest consolidated file already applied).

# 10. Status at a glance

| Area | State |
| --- | --- |
| Auth and three-app routing | Live |
| Compliance and expiry alerts | Live |
| Trips and navigation | Live |
| Privacy controls | Live |
| Safety reporting | Live |
| Waiting-time charges (Phase 3) | Live (billing dormant) |
| Route paid/unpaid map (Phase 4) | Live |
| Ratings and recommendation (Phase 5) | Live |
| Per-child levy (Phase 6) | Not started |
| Real SMS / live payments | Awaiting credentials |
| Pilot onboarding | Pending |